YOGANEARME.INFO

Platform Development Todo List

Phase 0-2: From Directory to Platform

# Executive Summary

This document transforms YogaNearMe from a static directory into a platform that facilitates the core interaction between yoga students and studios. The sequence is designed for a novice developer working within WordPress, GeoDirectory, and Elementor.

THE CORE INSIGHT Your value unit must shift from "listing" to "introductory experience." Every task below serves this transition. The activation gift (pre-filled intro offers) is the key that unlocks studio participation.

## Timeline Overview

| Phase | Timeline | Outcome |
| --- | --- | --- |
| Week 1 | Days 1-5 | Site looks trustworthy |
| Week 2 | Days 6-12 | Every listing converts to leads |
| Week 3 | Days 13-19 | EMAIL CAMPAIGN LAUNCHES |
| Weeks 4-6 | Days 20-42 | Studios can claim + customize |
| Weeks 7-10 | Days 43-70 | Booking friction reduced |
| Weeks 11-14 | Days 71-98 | First revenue from Growth tier |

# Week 1: Stop the Bleeding

Days 1-5  |  Total: 6-10 hours

Before adding any features, fix the trust-destroying UI issues. Users currently encounter broken maps, confusing empty states, and placeholder data. These are "platform brakes" that prevent any conversion.

| Task | Time | Done When |
| --- | --- | --- |
| Fix or hide broken Maps API GeoDirectory Settings → Maps → verify API key, billing, referrer restrictions | 1-3 hrs | No page shows "Maps failed to load" |
| Fix "No Records Found" false empty state Search template → find widget showing empty state → add conditional to hide when results exist | 1-2 hrs | Search results page never shows conflicting messages |
| Hide placeholder email fields Listing template → conditionally hide email field when value = info@yoganearme.info | 1 hr | No listing shows placeholder email |
| Fix rating/review mismatch Listing template → use single rating source OR label Google ratings clearly | 1-2 hrs | Ratings display consistently, no "127 reviews" + "No reviews yet" conflict |
| Create staging site backup UpdraftPlus → manual backup before any template changes | 30 min | Backup confirmed downloadable |

ACCEPTANCE TEST Open 5 random listings on mobile. None should show broken maps, placeholder emails, or conflicting review counts. Search for "Los Angeles" - results should display cleanly without "No Records Found" flash.

# Week 2: Universal Conversion

Days 6-12  |  Total: 8-14 hours

Install the core platform loop: every listing now converts visitors to leads, even without studio participation. This is your "value unit" - the intro offer claim.

| Task | Time | Done When |
| --- | --- | --- |
| Add "Claim Intro Offer" CTA above fold Listing template → Hero section → add primary button that opens form modal | 2-4 hrs | Button visible without scrolling on desktop + mobile |
| Build lead capture form WPForms or Fluent Forms → Name, Email, Phone (optional), Timeframe dropdown | 2-4 hrs | Form submits successfully, sends email to admin |
| Add hidden fields to form Listing name + Listing ID as hidden fields for attribution | 30 min | Test submissions include listing identification |
| Replace "Book a Class" dead end Change modal from "Booking Coming Soon" to lead capture form | 1-2 hrs | No CTA leads to dead end |
| Add GA4 event tracking GTM → track: form_submit, cta_click, phone_click, booking_link_click | 1-2 hrs | Events fire in GA4 debug mode |
| Route all leads to your inbox Form settings → admin email only (no studio routing yet) | 30 min | Test lead arrives in inbox within 1 minute |

CRITICAL MILESTONE After Week 2, your site produces leads. Even listings without studio participation now capture student interest. This data becomes your Week 3 gift.

# Week 3: The Studio Gift + Email Launch

Days 13-19  |  Total: 12-18 hours

Before asking studios to do anything, give them something. The "Visibility Snapshot" shows you already invested in them. The pre-filled intro offer removes friction from claiming.

## The Activation Gift Strategy

Most directory outreach fails because it's all ask, no give. Your gift demonstrates value before requiring any action:

- "We already built your page" - shows investment

- "We researched your current offer" - removes their work

- "Approve or edit in 60 seconds" - low friction claim

| Task | Time | Done When |
| --- | --- | --- |
| Create Visibility Snapshot template Google Doc or Canva → one-page PDF showing: listing link, data accuracy, missing fields, intro offer opportunity | 3-4 hrs | Template ready to fill for any studio |
| Build intro offer research workflow Google Sheet with columns: studio name, website URL, current offer (from their site), offer type (from your dropdown) | 2-3 hrs | Can research one studio in under 5 minutes |
| Research top 50 LA studios Visit each studio website → find intro offer → record in sheet → pre-fill for outreach | 4-6 hrs | 50 studios have pre-researched intro offers |
| Design "Claim Your Listing" landing page Elementor page explaining benefits + simple claim button → NOT just the GD claim form | 2-3 hrs | Page clearly explains value before asking for action |
| Draft email sequence (3 emails) Email 1: Gift only (snapshot attached). Email 2 (Day 3): What claiming unlocks. Email 3 (Day 7): Social proof from other studios | 2-3 hrs | Emails written, reviewed, loaded in sending tool |

🚀 EMAIL CAMPAIGN LAUNCH: END OF WEEK 3 You can now begin outreach because: site looks professional, leads are captured, you have a gift to give, and the ask is clear.

### Email 1: The Gift (No Ask)

Subject: Your studio's YogaNearMe visibility report

"Hi [Name], We've built a listing page for [Studio Name] at yoganearme.info. Attached is your Visibility Snapshot showing how your studio appears to the 30,000+ students searching our directory each month. No action needed - just wanted you to have this."

### Email 2: The Opportunity (Day 3)

Subject: We found your intro offer

"We noticed your website offers [specific offer]. We've pre-filled this on your YogaNearMe listing - claim in 60 seconds to make it live and start receiving student requests directly."

### Email 3: Social Proof (Day 7)

Subject: [X] LA studios claimed this week

"Studios who've claimed their listings are now receiving intro offer requests directly. [Studio A] and [Studio B] in your area went live yesterday. Your pre-filled listing is waiting."

# Weeks 4-6: Claim Infrastructure

Days 20-42  |  Total: 18-32 hours

Now that outreach is running, build the infrastructure for studios to claim and customize their listings. The claim flow should feel like approving work you already did, not filling out a form.

| Task | Time | Done When |
| --- | --- | --- |
| Add GeoDirectory custom fields intro_offer_type (dropdown), intro_offer_price (text), intro_offer_terms (textarea), intro_offer_expiration (date), booking_url (URL), vibe_tags (multiselect) | 3-6 hrs | All fields appear in listing edit screen |
| Install + configure Claim Listings addon GeoDirectory → Claim Listings → set approval flow, required fields, admin notification | 3-6 hrs | Test studio user can submit claim, admin receives notification |
| Build post-claim welcome flow After approval → email with: checklist link, edit listing link, what to complete | 2-3 hrs | Claimed studio owner receives welcome email with clear next steps |
| Create studio owner checklist page Simple page listing: confirm contact, approve intro offer, add vibe tags, upload photos | 2-3 hrs | Checklist page exists with links to edit each section |
| Add "Verified Studio" badge Listing template → conditional display based on claim status = approved | 2-4 hrs | Badge appears automatically on claimed listings |
| Update listing template for new fields Display intro_offer_type, vibe_tags with proper fallbacks for empty states | 4-6 hrs | New fields render correctly, empty fields don't break layout |
| Build conditional field display Use Elementor visibility conditions or plugin → hide sections when fields empty | 2-4 hrs | Listings with missing data look intentional, not broken |

GEODIRECTORY LIMITATION GD Claim workflow has limited customization. Accept the default flow and supplement with a custom "Welcome Email" via WordPress automation. Don't fight the plugin - work around it.

# Weeks 7-10: Friction Reduction

Days 43-70  |  Total: 20-35 hours

Reduce the search-to-book friction without building booking software. Deep links, embedded widgets for claimed studios, and SEO intent pages.

| Task | Time | Done When |
| --- | --- | --- |
| Add booking deep link buttons everywhere Search results cards + listing template → "Book Online" button using booking_url field | 2-4 hrs | Button appears when booking_url exists, hidden when empty |
| Create "Book a Class" fallback modal When no booking_url → modal with lead capture form instead of dead end | 2-3 hrs | Every booking CTA has a conversion path |
| Add schedule_url display "View Schedule" button separate from "Book" when schedule_url exists | 1-2 hrs | Studios with separate schedule links show both buttons |
| Build Mindbody widget embed for Growth tier mindbody_widget_code field (textarea) → display in listing when filled | 4-6 hrs | Test studio with embed code shows live schedule |
| Create 5 manual intent pages "Best Yoga in LA", "Hot Yoga LA", "Beginner Yoga LA", "Vinyasa LA", "Prenatal Yoga LA" | 8-12 hrs | 5 pages live with filtered listings, intro copy, internal links |
| Upgrade search results card layout Clean cards showing: name, neighborhood, offer badge (if exists), rating, CTA buttons | 4-6 hrs | Cards scannable, no duplicate content, mobile-friendly |

SEO NOTE Connect these intent pages to your existing yoga style pages and glossary. The 5 LA pages should link to your Vinyasa pillar page, Hot Yoga content, etc. Build the internal link network.

# Weeks 11-14: Monetization Rails

Days 71-98  |  Total: 16-28 hours

Introduce paid tiers with clear feature differentiation. The upgrade path must feel like a natural extension of value, not a bait-and-switch.

| Task | Time | Done When |
| --- | --- | --- |
| Install GeoDirectory Pricing Manager GeoDirectory → Addons → Pricing Manager → install + activate | 2-3 hrs | Pricing settings accessible in admin |
| Create Free package Claim listing, edit basic details, add intro offer, 3 photos, basic placement | 2-3 hrs | Free package selectable during claim |
| Create Growth package Featured placement, offer highlight badge, unlimited photos, schedule embed, priority in filters | 2-3 hrs | Growth package with clear feature list + price |
| Build studio analytics preview Simple dashboard or email showing: views this month, offer claims, comparison to area average | 6-10 hrs | Claimed studios see basic performance data |
| Design upgrade prompt In-dashboard or email: "You received X offer claims. Upgrade to Growth for featured placement." | 2-3 hrs | Natural upgrade prompt based on actual value delivered |
| Soft launch Growth tier outreach Email top-performing claimed studios with upgrade offer | 2-4 hrs | First paid conversions |

💰 FIRST REVENUE MILESTONE Studios who received real leads through the platform are now paying for enhanced features. The platform loop is complete.

# Appendix A: GeoDirectory Field Schema

WP Admin → GeoDirectory → Settings → [gd_place] → Custom Fields

### Intro Offer Fields

| Field | Key | Type | Options/Notes |
| --- | --- | --- | --- |
| Intro Offer Type | intro_offer_type | Select | First Class Free, $X for 2 Weeks, $X for 30 Days, 3-Class Pack, 5-Class Pack, 10-Class Pack, Drop-In, Free Workshop, Month Discount, Other |
| Intro Offer Price | intro_offer_price | Text | Example placeholder: "$29" |
| Intro Offer Terms | intro_offer_terms | Textarea | Example: "New students only. Must start within 7 days." |
| Offer Expiration | intro_offer_expiration | Date | Optional - display if filled |
| Offer Claim Method | intro_offer_claim_method | Select | Show at studio, Book online, Text me, Email me, Call to redeem |
| Intro Offer URL | intro_offer_url | URL | Optional - link to studio's offer page |

### Conversion + Booking Fields

| Field | Key | Type | Notes |
| --- | --- | --- | --- |
| Booking URL | booking_url | URL | Primary booking link - powers "Book Online" button |
| Schedule URL | schedule_url | URL | If different from booking - powers "View Schedule" |
| Mindbody Widget | mindbody_widget_code | Textarea | Growth tier only - embeds live schedule |
| Vibe Tags | vibe_tags | Multiselect | Community, Boutique, Heated, Calm, Strength, Spiritual, Beginner, Athletic, Trauma-informed, LGBTQ+ |
| Best For | best_for | Multiselect | Beginners, Intermediate, Advanced, Prenatal, Seniors, Injury-sensitive |

# Appendix B: What to Deprioritize

These features from the original plan should be deferred or removed. They add complexity without proportional value at this stage.

| Feature | Why Defer | When to Revisit |
| --- | --- | --- |
| "For You" Personalization | Requires user data you don't have yet | After 1000+ tracked user sessions |
| AI Voice Receptionist | High dev cost, unclear value pre-relationships | After 100+ claimed studios |
| B2B Corporate Credits | Enterprise sales needs ops capacity | Remove from scope entirely |
| MultiRatings (5 criteria) | Adds friction, minimal benefit | Simple star ratings sufficient |
| Unified Booking Bridge | Technically complex, regulatory burden | 18+ months if ever |
| Verified Check-In Reviews | Requires booking data ownership | After native booking exists |

# Appendix C: GeoDirectory Limitations + Workarounds

| Limitation | Practical Workaround |
| --- | --- |
| Claim workflow limited customization | Accept default flow + add custom "Welcome Email" via WP automation after approval |
| Elementor conditional visibility clunky | Use JetEngine or Dynamic.ooo visibility plugin, OR duplicate sections and manually control |
| Mindbody embeds may be sanitized | Use iframe approach in textarea field, not raw JS |
| Search doesn't support Offer filtering natively | Create pre-filtered archive pages with URL parameters |
| No native lead routing to studio owners | WPForms conditional logic + dynamic email field, OR route to admin and forward manually |
| MultiRatings adds complexity | Skip it - use simple star ratings built into GD core |

—

Your competitive moat isn't technology. It's positioning: the studio-first directory that helps independent studios compete with ClassPass. Lead with that story.