# Yoga Studio Directory Project Workflow

Here's a comprehensive workflow for building your North American yoga studio directory as a non-coder:

## Phase 1: Planning & Setup (1-2 weeks)

- Define data structure

  - Create a list of fields to collect (studio name, address, website, class types, etc.)

  - Determine which data sources you'll target

- Set up Supabase

  - Create a free Supabase account

  - Create your database tables matching your data structure

  - Set up basic authentication if needed

- Set up scraping tools

  - Create accounts on Octoparse or ParseHub (start with free tiers)

  - Install and configure the desktop application

  - Complete their tutorial projects

## Phase 2: Data Collection (2-4 weeks)

- Start with small test scrapes

  - Begin with 10-20 studios from a single source

  - Create your first scraping task in Octoparse/ParseHub

  - Export results as CSV

- Import test data to Supabase

  - Use Supabase's import tool to bring in your CSV

  - Verify data structure and quality

- Scale up scraping

  - Create separate scraping tasks for different sources

  - Set up tasks for each geographic region (by state/province)

  - Use cloud execution for large scrapes

- Address challenges

  - Handle pagination to move through multiple pages

  - Use proxy services if you hit rate limits

  - Clean and deduplicate data as you go

## Phase 3: Directory Development (3-4 weeks)

- Choose a front-end solution

  - No-code option: Webflow, Bubble, or Softr

  - Template option: WordPress with plugins

  - Simple option: Airtable or Notion public view

- Connect to Supabase

  - Use Supabase API keys in your chosen platform

  - Set up data retrieval calls

- Build basic features

  - Search functionality (by location, style)

  - Studio detail pages

  - Maps integration

## Phase 4: Enhancement & Launch (2-3 weeks)

- Add additional features

  - User reviews system

  - Studio owner verification

  - Newsletter signup

- Quality assurance

  - Verify data accuracy (spot check)

  - Test search functionality

  - Optimize for mobile

- Launch planning

  - Set up basic analytics

  - Create social media accounts

  - Prepare launch announcement

## Phase 5: Maintenance & Growth

- Regular data updates

  - Schedule weekly/monthly scraping runs

  - Set up form for studio owners to update info

  - Implement data freshness indicators

- Community building

  - Reach out to studio owners

  - Create content around popular studios

  - Consider partnerships with yoga brands

This workflow allows you to build your directory with minimal coding knowledge while creating a robust, scalable solution using modern tools.